# Planning documentation (Ticket Queue System)

## 1. Project Overview

The Ticket Queue System is designed to manage customer flow efficiently by:

- Generating tickets

- Managing queues

- Assigning tickets to counters

- Tracking ticket status (WAITING → CALLED → COMPLETED)

## 2. Project Breakdown (Deliverables)

### Phase 1: Requirements and Design

Duration: 2–3 days

Deliverables:

- Functional requirements document

- Entity Relationship Diagram (ERD)

- System architecture design (Spring Boot layered architecture)

Key Decisions:

- Backend: Spring Boot (REST API)

- Database: MySQL or PostgreSQL

- Queue strategy: FIFO (First In, First Out)

### Phase 2: Database and Entities

Duration: 2 days

Deliverables:

- JPA entities:

  - Ticket

  - Queue

  - Counter

  - ServiceType

- Defined relationships between entities

Outcome:

- Database schema finalized

- Tables generated via JPA

### Phase 3: Repository Layer

Duration: 1 day

Deliverables:

- CRUD repositories

- Custom queries:

  - Retrieve next waiting ticket

  - Retrieve maximum ticket number

### Phase 4: Service Layer (Business Logic)

Duration: 3–4 days

Deliverables:

- Core business methods:

  - Create ticket

  - Call next ticket

  - Complete ticket

  - Retrieve tickets by status

Key Logic:

- FIFO queue processing

- Ticket number generation

- Status transitions

### Phase 5: Controller Layer (REST APIs)

Duration: 2–3 days

Deliverables:

- REST endpoints:

  - POST /tickets (create ticket)

  - POST /tickets/call (call next ticket)

  - PUT /tickets/{id}/complete

  - GET /tickets

Outcome:

- Fully functional REST API

### Phase 6: Testing

Duration: 2–3 days

Deliverables:

- API testing using Postman

Test Scenarios:

- No tickets available

- Multiple tickets in queue

- Correct status transitions